PRODUCT REQUIREMENTS DOCUMENT

Flowly

AI-Powered Productivity Assistant

| Product | Flowly — AI Productivity Assistant |
| --- | --- |
| Version | v1.0 — MVP Release |
| Author | Sai Sushmitha Ancha |
| Role | Product Manager |
| Status | In Discovery / Pre-Development |
| Last Updated | March 2026 |
| Audience | Engineering, Design, QA, Stakeholders |

|  | Document Purpose This PRD defines the product vision, user needs, feature requirements, success metrics, and launch plan for Flowly v1.0. It is the single source of truth for all teams involved in building and shipping the product. |
| --- | --- |

Table of Contents

01   Executive Summary

02   Problem & Opportunity

03   Goals & Success Metrics

04   User Personas

05   Feature Requirements

06   Out of Scope

07   Risks & Assumptions

08   Launch Plan & GTM

09   Product Roadmap

10   Appendix

01  Executive Summary

|  | One-line product pitch Flowly turns every meeting into a prioritized action plan — automatically — so professionals stop losing time to post-meeting admin and start spending it on the work that matters. |
| --- | --- |

What is Flowly?

Flowly is an AI-powered productivity assistant designed for remote and hybrid knowledge workers. It solves a specific, high-frequency problem: the 20–30 minutes of cognitive overhead that follows every meeting — organizing notes, extracting action items, deciding what to do next.

Users upload a recorded meeting audio file. Flowly transcribes it, generates a structured summary, extracts action items, and presents them in a prioritized task dashboard. The user reviews, confirms, and gets on with their day. The entire loop — from upload to confirmed task list — takes under 2 minutes.

Why now?

Remote and hybrid work has fundamentally changed the meeting landscape. The average knowledge worker attends 31 meetings per month and spends an estimated 4.5 hours per week on post-meeting follow-up administration. AI transcription technology has matured to the point where high-quality, cost-effective audio processing is accessible at scale. The market opportunity is real, the technology is ready, and no existing tool closes the full loop from meeting output to actionable task plan.

What Flowly is not

- A meeting recording or video conferencing tool

- A real-time transcription service (v1 is upload-based, not live)

- An autonomous task manager that acts without user approval

- A replacement for human judgment — all task decisions remain with the user

|  | Design philosophy Flowly does not automate your decisions. It automates the organizing work before you make them. Every feature is built around the principle that the user stays in control — the AI proposes, the human confirms. |
| --- | --- |

02  Problem & Opportunity

The problem in one sentence

|  | Core problem After every meeting, knowledge workers spend 20–30 minutes manually piecing together what was discussed, extracting action items, and deciding what to do next — using at least 5 different tools to do something that should take 30 seconds. |
| --- | --- |

Why this problem exists

The tools people use during meetings — video calls, chat, verbal discussion — are fundamentally disconnected from the tools they use to manage work afterward. There is no system that automatically bridges the gap between what was said in a meeting and what needs to happen next. This creates a structural failure that repeats itself multiple times per day for millions of workers.

The three-layer failure

| Layer | What fails | Consequence |
| --- | --- | --- |
| Capture | Action items discussed verbally are never written down, or written in a format no one revisits | Commitments made in meetings are forgotten within 48 hours |
| Organization | Notes exist but live in one tool while tasks live in another — the connection is never made automatically | Professionals spend 20–30 min after each meeting manually re-linking context to action |
| Prioritization | Even when tasks are captured, there is no intelligence about what to do first — everything feels equally urgent | Cognitive energy is spent on sequencing instead of doing — decision fatigue before work begins |

Market opportunity

The global productivity software market was valued at $43B in 2023 and is growing at approximately 14% annually. Within this, AI-powered workplace tools represent the fastest-growing segment. The specific intersection Flowly occupies — meeting intelligence connected to task management — has no dominant player. Otter.ai transcribes but does not act. Motion plans but does not listen. Notion AI summarizes but does not prioritize. Flowly is the first product designed to close the full loop.

Target market (v1)

- Remote and hybrid knowledge workers — project managers, designers, developers, freelancers — who attend 5+ meetings per week

- Graduate students and early-career professionals — managing multiple concurrent projects without organizational support structures

- Geography: English-speaking markets, US-first for v1

- Company size: Individual users and small teams (1–20 people). Enterprise features are Phase 4.

03  Goals & Success Metrics

Product goals for v1

| # | Goal | Why it matters |
| --- | --- | --- |
| G1 | Reduce time spent on post-meeting admin by 50% for active users | Core value proposition — if this doesn't happen, Flowly has failed |
| G2 | Achieve a task confirmation rate of 60–70% on AI-extracted items | Validates AI quality — too low means the model isn't useful, too high means users aren't reviewing |
| G3 | Reach 35% 30-day retention among new users | Signals habit formation — Flowly must become part of the workflow, not a one-time tool |
| G4 | Deliver time-to-first-task under 3 minutes from upload | First-session experience sets the retention trajectory |
| G5 | Achieve a post-session NPS of 40+ within 60 days of launch | Measures whether users would recommend Flowly — the strongest proxy for product-market fit |

North Star Metric

|  | Weekly Active Task Completion Rate The percentage of Flowly-generated tasks that users mark as complete within 7 days of creation. This is the single number that tells us whether Flowly is making people more productive — not just more organized. |
| --- | --- |

Supporting metrics framework

| Metric | Category | What it measures | v1 Target |
| --- | --- | --- | --- |
| Meeting-to-task conversion rate | Activation | % of uploaded meetings resulting in at least 1 confirmed task | > 70% |
| Task confirmation rate | Engagement | % of AI-suggested tasks confirmed by user (not rejected) | 60–70% |
| 7-day retention | Retention | % of users returning to upload a second meeting within 7 days | > 45% |
| 30-day retention | Retention | % of users still active after 30 days | > 35% |
| Time-to-first-task | Activation | Minutes from audio upload to first confirmed task | < 3 min |
| Reminder response rate | Engagement | % of reminders resulting in a task status update within 24h | > 50% |
| Summary regeneration rate | Quality | % of meetings where user triggers a summary regeneration | < 15% |
| Manual task creation rate | Guardrail | % of tasks added manually vs. extracted by AI | Monitor only |
| OOS Refund Rate | Guardrail | % of OOS orders resulting in partial or full refund | Decrease |

What we will NOT measure as a primary metric

|  | Vanity metric warning Total uploads and total registered users are NOT primary success metrics for v1. They measure curiosity, not value creation. A user who uploads 10 meetings but confirms zero tasks represents a product failure, not a product success. |
| --- | --- |

04  User Personas

Flowly v1 is designed for two primary user archetypes. Every product decision should be evaluated against whether it serves one or both of these personas.

Persona 01 Ian — The Remote Project Manager

| Profile | Frustrations | Needs from Flowly |
| --- | --- | --- |
| Age: 28 Role: Project Manager, App startup Work: Remote, 6-8 meetings/day Tools: Google Calendar, Slack, Notion | Loses 30+ min per meeting to post-meeting admin Misses follow-ups when next meeting starts immediately Manual daily planning eats into deep work time | Auto-generated summaries with action items after every meeting Smart reminders before tasks become overdue Single dashboard across all meetings and tasks |

Persona 02 Sahithi — The Freelance UX Designer

| Profile | Frustrations | Needs from Flowly |
| --- | --- | --- |
| Age: 20 Role: Freelance UI/UX Designer Work: Independent, 2-3 meetings/week Tools: Notion, Figma, Google Keep, Discord | Competing client deadlines with no clear prioritization logic Loses all context when interrupted mid-task Unclear sense of accomplishment or progress at end of day | Priority-ranked task view based on urgency and available time End-of-day summary showing done vs. planned Focus mode to protect deep work windows from interruptions |

Key insight from persona research

|  | Both personas need control, not automation Neither Ian nor Sahithi wants the AI to take over their task management. They want a smart first draft they can review and confirm. This insight drives the most important product decision in v1: no task is created in the dashboard without explicit user confirmation. The AI proposes. The human decides. |
| --- | --- |

05  Feature Requirements

Features are organized by the core user flow. Each feature includes user stories with acceptance criteria, priority, and dependencies.

|  | Priority framework P0 = Must ship in v1 (blocker). P1 = Should ship in v1 (important). P2 = Nice to have in v1 but deferrable. P3 = Future release. |
| --- | --- |

FR-01   Meeting Audio Upload

Priority: P0  |  Persona: Ian, Sahithi  |  Dependency: None

User Story

As a remote professional, I want to upload a recorded meeting audio file so that Flowly can process it and extract my action items without manual note-taking.

Acceptance Criteria

- System accepts audio formats: MP3, MP4, WAV, M4A, OGG (minimum)

- Maximum file size: 500MB. Files exceeding this display a clear error with guidance

- Upload progress indicator is visible throughout the upload process

- Successful upload triggers automatic transcription initiation

- Unsupported file format displays a descriptive error message — not a generic one

- Corrupted or empty files are rejected with an actionable error message

- User receives a confirmation notification when upload is complete and processing has begun

Edge Cases

- Interrupted upload (lost connection) — system allows retry without re-selecting the file

- Duplicate upload detected — system warns user and offers to process anyway or cancel

FR-02   Meeting Transcription

Priority: P0  |  Persona: Ian, Sahithi  |  Dependency: FR-01

User Story

As a user, I want Flowly to automatically convert my uploaded audio to text so that I do not have to manually transcribe my meetings.

Acceptance Criteria

- Transcription begins automatically after a successful audio upload — no user action required

- Real-time processing status is displayed (e.g., 'Transcribing... 40% complete')

- User receives an in-app notification when transcription is complete

- Transcription is accessible within the meeting detail view

- Failed transcription displays a clear error with a retry option

- Partial transcription (audio quality issues) surfaces a warning and allows user to proceed or retry

FR-03   Meeting Summary Generation

Priority: P0  |  Persona: Ian, Sahithi  |  Dependency: FR-02

User Story

As a user, I want an AI-generated summary of my meeting so that I can understand the key discussion points without re-reading the full transcript.

Acceptance Criteria

- Summary is automatically generated upon transcription completion

- Summary highlights: key discussion points, decisions made, and open questions (structured sections, not a wall of text)

- Summary is displayed within the meeting detail view alongside the full transcript

- User can trigger a summary regeneration if the first output is unsatisfactory

- Regeneration is only available while the original audio file exists in the system

- Summary generation failure shows a clear error and prevents task creation from proceeding

FR-04   Action Item Extraction

Priority: P0  |  Persona: Ian, Sahithi  |  Dependency: FR-03

User Story

As a user, I want Flowly to identify and extract actionable tasks from my meeting so that I do not have to manually parse the summary for things I need to do.

Acceptance Criteria

- Action items are extracted automatically from the meeting summary upon its generation

- Each extracted item includes: task description, source meeting reference, and suggested due date (where inferable from context)

- Extracted items are presented as a proposed list — none are committed to the dashboard without user confirmation (see FR-05)

- If no actionable items are detected, the system informs the user and allows manual task creation

- Extraction quality target: less than 15% summary regeneration rate (tracked as a quality metric)

FR-05   Task Review & Confirm Workflow

Priority: P0  |  Persona: Ian, Sahithi  |  Dependency: FR-04  |  CRITICAL FEATURE

|  | Design rationale This is the most important UX decision in Flowly v1. No task is created without explicit user confirmation. This is deliberate — it keeps the user in control, builds trust in AI quality over time, and prevents dashboard noise that kills most task managers. |
| --- | --- |

User Story

As a user, I want to review and confirm the AI-extracted action items before they are added to my task dashboard so that I maintain control over my own task list.

Acceptance Criteria

- Proposed tasks are presented in a Review screen before any are committed to the dashboard

- User can: accept a task as-is, edit the task description or due date, reject a task entirely

- Bulk actions available: Accept All, Reject All

- Only confirmed tasks are written to the task dashboard

- Rejected tasks are not stored or surfaced again

- Review screen remains accessible for 7 days after meeting processing

- Task dashboard is not populated until the user completes at least one confirm/reject action

FR-06   Task Dashboard

Priority: P0  |  Persona: Ian, Sahithi  |  Dependency: FR-05

User Story

As a user, I want a centralized view of all my confirmed tasks across meetings so that I can see everything I need to do in one place.

Acceptance Criteria

- Dashboard displays all confirmed tasks from all meetings in a single view

- Tasks display: description, source meeting, due date, priority level, and current status (Pending / In Progress / Completed)

- Tasks are sortable by: due date (default), priority, meeting date

- Tasks are filterable by: status, meeting, date range

- Completed tasks remain visible (not deleted) and are clearly distinguished from active tasks

- Dashboard loads within 2 seconds for up to 200 tasks

FR-07   Task Priority & Status Management

Priority: P0  |  Persona: Ian, Sahithi  |  Dependency: FR-06

User Story

As a user, I want to update the status and priority of my tasks so that my dashboard reflects my actual work in progress.

Acceptance Criteria

- User can mark any task as: Pending, In Progress, Completed

- User can set priority: High, Medium, Low (AI suggests a default based on due date and context; user can override)

- Status and priority changes are saved immediately and reflected across all views

- Completed tasks are visually distinguished but not removed from the dashboard

- Priority change history is not tracked in v1 (future feature)

FR-08   Reminders & Notifications

Priority: P1  |  Persona: Ian, Sahithi  |  Dependency: FR-06

User Story

As a user, I want to receive timely reminders about upcoming and overdue tasks so that important action items do not fall through the cracks.

Acceptance Criteria

- Reminders triggered for tasks due within 24 hours

- Overdue tasks trigger a follow-up reminder after 24 hours of being past due

- Reminders are delivered via in-app notification (v1); email and mobile push notifications are Phase 2

- Reminder frequency is configurable by the user (e.g., once daily digest vs. per-task reminders)

- Notification failures do not block task tracking functionality

- Deleted or completed tasks do not generate reminders

FR-09   End-of-Day Summary

Priority: P1  |  Persona: Sahithi, Ian  |  Dependency: FR-06, FR-07

User Story

As a user, I want a daily summary of my task progress so that I can close my workday with a clear picture of what I accomplished and what carries forward.

Acceptance Criteria

- End-of-day summary is generated at a configurable time (default: 5:00 PM user local time)

- Summary includes: tasks completed today, tasks still pending, tasks overdue, meetings processed today

- Summary is delivered via in-app notification and accessible as a persistent card on the dashboard

- Users can disable the end-of-day summary in settings

06  Out of Scope

The following are explicitly out of scope for Flowly v1. Each decision is intentional. Sequencing these features into later phases is not a deprioritization of their value — it is a deliberate choice to prove the core loop works before adding complexity.

| Feature | Why out of scope for v1 | Target phase |
| --- | --- | --- |
| Live meeting recording | Adds real-time audio streaming infrastructure that significantly increases v1 complexity and time-to-market. Upload-based v1 validates the core pipeline with lower risk. | Phase 2 |
| Calendar integration (Google, Outlook) | Requires OAuth flows and external API dependency management. Valuable but not on the critical path to core value delivery. | Phase 2 |
| Slack / Notion task export | Useful for power users but requires additional integration work. Core dashboard must prove its own value first. | Phase 2 |
| Voice commands | Natural language interface is compelling but not essential for v1. Typing-based task management is sufficient to validate the product. | Phase 3 |
| Mobile application (iOS / Android) | Desktop/web first. Mobile adds a full platform surface that delays v1 launch without validating new assumptions. | Phase 3 |
| Chrome extension (email/Slack summarization) | Expands the product scope significantly. Core meeting-to-task flow must be established before expanding input sources. | Phase 3 |
| Team / shared meeting summaries | Collaboration features require multi-user architecture and significantly change the product surface. Phase 4 after individual retention is proven. | Phase 4 |
| Enterprise SSO and billing | Appropriate once team features are in place. Not needed for individual user v1. | Phase 4 |
| Automated task execution (AI acting on your behalf) | Flowly is a decision-support tool, not an autonomous agent. The user always makes the final call. This is a philosophical constraint, not a technical one. | Not planned |

07  Risks & Assumptions

Key assumptions

| # | Assumption | Risk level | How we validate |
| --- | --- | --- | --- |
| A1 | Users will consistently record and upload meeting audio after their meetings | HIGH | Behavioral experiment: ask 10 target users to send voice memos after 3 meetings and measure follow-through rate |
| A2 | AI transcription quality will be sufficient for professional meeting audio (varied accents, background noise) | MEDIUM | Quality testing across diverse audio samples before launch; track summary regeneration rate post-launch |
| A3 | Users will trust AI-extracted action items enough to confirm at least 60% of them | MEDIUM | A/B test different extraction confidence displays; monitor task confirmation rate in first 2 weeks |
| A4 | The review-and-confirm workflow will not feel like too much friction | MEDIUM | Usability testing with 5 target users before launch; track drop-off at the Review screen |
| A5 | Users will return after their first session (habit formation is achievable) | HIGH | Define retention triggers; build re-engagement notifications; monitor 7-day retention closely |
| A6 | A web-only product is sufficient for v1 adoption among the target demographic | LOW | Target users are primarily desktop-based professionals; validate via post-launch survey |

Key risks

| # | Risk | Severity | Mitigation |
| --- | --- | --- | --- |
| R1 | Upload friction causes users to abandon after first session | Critical | Design a frictionless upload flow; consider browser-based recording as a Phase 1.5 addition if upload adoption is low |
| R2 | AI summary quality is inconsistent across audio types, causing distrust | High | Set clear audio quality guidelines for users; build a feedback mechanism on every summary; monitor regeneration rate |
| R3 | The task dashboard becomes cluttered and unusable over time | Medium | Implement task archiving at 30 days; design for scannability from day one; limit default view to active tasks only |
| R4 | Competitive response: Otter.ai or Notion AI adds task creation features | Medium | The confirm-and-review workflow and prioritization intelligence are defensible differentiators; accelerate Phase 2 integrations |
| R5 | User privacy concerns around uploading sensitive meeting audio | High | Clear data handling policy upfront; offer in-app data deletion; consider on-device processing for future phase |
| R6 | Low 30-day retention indicating no habit formation | Critical | Build re-engagement triggers at day 3, 7, and 14; design the end-of-day summary as a retention hook; monitor cohort retention weekly |

08  Launch Plan & GTM

Launch strategy overview

|  | GTM philosophy Flowly v1 launches as a closed beta to a handpicked group of 50 target users before any public release. This is not a soft launch for optics — it is a learning sprint. The goal is to validate the core assumptions (especially upload behavior and task confirmation rate) before investing in broader acquisition. |
| --- | --- |

Pre-launch checklist

- Core pipeline functional: Upload → Transcribe → Summarize → Extract → Confirm → Dashboard

- Analytics instrumented: All v1 metrics tracked from day one (see Section 03)

- Error handling complete: All edge cases defined in FR sections have appropriate user-facing messages

- Privacy policy published: Clear data handling, storage, and deletion policy accessible to all users

- Feedback mechanism live: In-app feedback button on every summary and task for quality signals

- Support documentation ready: Getting started guide, FAQ, and audio quality guidelines published

Launch phases

| Phase | Timeline | Who | Goal |
| --- | --- | --- | --- |
| Alpha | Weeks 1–4 | Internal team + 10 hand-selected target users | Validate core pipeline works end-to-end. Find critical bugs. |
| Closed Beta | Weeks 5–10 | 50 target users (remote PMs, freelancers, grad students) | Validate upload behavior, task confirmation rate, and 7-day retention |
| Open Beta | Week 11+ | Public waitlist users — first 500 | Scale learning. Identify onboarding drop-off. Begin 30-day retention tracking. |
| v1 Public Launch | Week 16+ | General availability, gated by beta learning | Gate condition: 30-day retention >= 30% and task confirmation rate >= 55% in beta |

Acquisition channels

- Product Hunt launch — timed to Open Beta opening. The productivity and AI categories have strong audiences.

- LinkedIn content marketing — the founder/PM sharing build-in-public posts about the problem, the product, and early learnings.

- Reddit communities — r/productivity, r/remotework, r/freelance. Authentic participation, not spam.

- University partnerships — outreach to graduate program communities who are the secondary persona (students managing complex workloads).

Success gate for v1 public launch

|  | Go / No-Go criteria Flowly proceeds to public launch only when closed beta demonstrates: task confirmation rate >= 55%, 7-day retention >= 40%, and zero critical privacy or data integrity bugs open for more than 48 hours. If any criteria are not met, the beta is extended by 4 weeks with a focused improvement sprint. |
| --- | --- |

09  Product Roadmap

|  | Sequencing principle Every phase must earn the right to proceed to the next by demonstrating the defined retention and engagement gates. Adding features before the core loop is proven is the most common way early products fail. |
| --- | --- |

| Phase | Theme | Key features | Gate to next phase |
| --- | --- | --- | --- |
| Phase 1 | Core pipeline: Upload → Act | Audio upload, transcription, summary generation, action item extraction, review & confirm, task dashboard, reminders, end-of-day summary | 30-day retention >= 35% Task confirmation >= 60% |
| Phase 2 | Integrations & live input | Live meeting recording (remove upload friction), Google Calendar integration, Notion + Slack task export, time-blocking suggestions | DAU/MAU >= 0.4 Integration adoption >= 50% |
| Phase 3 | Intelligence & personalization | Adaptive task prioritization (learns user patterns), voice commands, mobile app (iOS + Android), Chrome extension for email/Slack summarization | 90-day retention >= 25% Strong user demand signal |
| Phase 4 | Team & collaboration | Shared meeting summaries, task assignment from action items, team dashboard, enterprise SSO and billing, admin controls | Organic team usage emerging from individual adoption |

What is intentionally not on the roadmap

- Autonomous task execution (AI acting without user confirmation) — this is a philosophical constraint. Flowly is a decision-support tool, not an agent.

- Full email inbox management — too broad a scope change. Not a productivity assistant at that point.

- Social or community features — Flowly is a personal productivity tool. Community does not serve the core value proposition.

010  Appendix

Related documents

- Business Requirements Document (BRD) — Flowly v1.0

- Functional Requirements Document (FRD) — Flowly v1.0

- Flowly Product Case Study — Notion Portfolio

- User Persona Research Notes — Survey & Interview Findings

Document change log

| Version | Date | Author | Summary of changes |
| --- | --- | --- | --- |
| v0.1 | Dec 2025 | Sai Sushmitha Ancha | Initial BRD and FRD drafted. Problem statement and feature scope defined. |
| v0.5 | Feb 2026 | Sai Sushmitha Ancha | Personas developed. Competitive analysis completed. MoSCoW feature prioritization applied. |
| v1.0 | March 2026 | Sai Sushmitha Ancha | Full PRD compiled. Success metrics, launch plan, and roadmap finalized. |

|  | A note from the author This PRD represents the current best thinking on Flowly — not a final truth. Product documents are living artifacts. The assumptions in Section 07 will be tested, the metrics in Section 03 will be challenged, and the roadmap in Section 09 will change based on what we learn from users. The discipline is in documenting the reasoning behind decisions so that when we change them, we know why. |
| --- | --- |

Sai Sushmitha Ancha  —  Flowly PRD v1.0  —  March 2026